| Project Type: | Ordering and booking system |
| --- | --- |
| Project Name: | Online food ordering and table booking |
| Document referred: | Functional document of the project |
| Document type: | WBS (Project execution process) |

Table showing Work break down in Phases

Phase I

| Module Description | Working Days |
| --- | --- |
| Front end Database design Home page design creation and approval. Admin Admin Login/profile Listing Admin user Adding admin user Editing Admin user Deleting Admin user Manage General Settings PayPal personal account setting. Social page URL’s. Manage Email Template List Email Templates Edit Email Templates QA for Phase 1 modules | 05 days |

Phase II

| Module Description | Working Days |
| --- | --- |
| Front End Home page integration a. Header Section. b. Middle Section. c. Footer Section. User Registration a. Customer b. Restaurant owner Login Normal login Login with Facebook Forgot password functionality a. Send password on email address Contact us page a. Send email to admin CMS Page a. CMS Page linking b. CMS Displaying. Customer Dashboard Profile Edit profile 8. Restaurant owner Dashboard Profile Edit profile Back End User management Contact us content management. CMS management. Manage template Category management QA for Phase 2 modules | 8 days |

Phase III

| Module Description | Working Days |
| --- | --- |
| Front End Create restaurant page a. Select template b. Upload logo c. Fill other details Create menu Search module a. Post code b. Delivery c. Food type d. Cuisine e. Food name Restaurant menu page Advertisement module Add dish to cart Confirm order by filling required details Book table module Back End Restaurant page template management Orders management Advertisement management Table booking orders management SMS template management QA for phase 3 modules | 12 days |

Phase IV

| Module Description | Working Days |
| --- | --- |
| Front End Coupon module Checkout module Payment gateway integration a. DPS (Direct payment solutions) b. PayPal Cancel order SMS API integration Back End Coupon management Payment management QA for phase 4 modules | 05 days |

Please note, above time estimation is totally depend upon reference documents as mentioned above, if there is any change in functionality / in the assumption document, above time estimation will change accordingly.

# Text boxes

Project Execution Process

OR

Work Breakdown Structure (WBS)

(Phase Wise)